Village of Illiopolis Board Meeting Minutes

January 2, 2024

Mayor Rogers called the meeting to order at 6:00 p.m. and led the Pledge of Allegiance.

A roll call was taken, all members were present except Dave Koonce.

Agenda

The agenda was adopted as presented.

Minutes

J DeVore made a motion to approve the December 19, 2023 meeting minutes as amended seconded by S. Mc Intyre.  all ayes Motion carried 5-0-0

Visitors

S Flach from MG Engineers reported that he had a final walk through with D Koonce and Entler Construction.  The two driveways that were not done will be completed by Entler.   R Reed asked when the concrete work can be done.  He also asked if the dirt piles can be leveled on Anne.  Seth said they can be leveled at any time to remove the piles and then finishing work in the Spring.

J McDaniles reported that we have enough salt for the winter season, and we are ready to go.

Open Forum

Treasurer’s Report

Economic Development Report

R Reed gave an update he got from D. Reinhart about the work she is doing with Sunny View residents concerning a possible grant that the Village would sign for to provide for construction of a sewer system in that area.  S Flach informed the board about the grant that they are looking into.  At the next meeting  S Flach, D Reinhart and the Sunny View board will be present to discuss the grant. S Flach also gave an update on the Sewer Plant Consolidation between Illiopolis, Niantic & Harristown.  More information will be presented at a later board meeting.

Engineering Report

Old Business

S McIntyre made a motion to approve the Final Pay Estimate #6 for $ 35, 757.95 contingent on Entler Construction finishing the 2 driveways on Matilda St. with R Reed seconding  Roll Call  All Ayes motion carried  5-0-0

R Reed made a motion to approve Change Order #5 a decrease in the amount of $ 16, 150 with S McIntyre seconding.  Roll Call  All Ayes motion carried  5-0-0

New Business

M Peevler made a motion to approve the multiple raffles license for Illiofest with S McIntyre seconding.   All Ayes Motion carried   5-0-0.

J Devore made a motion to donate $50 to Sangamon Valley Post Prom with B Honea seconding.  All ayes Motion carried   5-0-0

R Reed informed the board about the DCEO Grant application for the hydrants and recommended getting assistance from the Village engineers, He then made a motion to have Kuhn & Trello assist in completing the DCEO Grant application with a not to exceeed cost of $4,000.  B Honea seconded A roll call vote was taken All ayes motion carried   5-0-0

J DeVore made a motion to declare 132 8th street as surplus property with M Peevler seconding A roll call vote was taken all ayes   Motion carried  5-0-0.

J DeVore made a motion to declare 313 5th Street as surplus property with B Honea seconding.  A roll call vote was taken Motion carried  All Ayes 5-0-0

Dilapidated Property

Comments

R Reed said there are still trash carts in the street and can something be done about it.  Mayor Rogers said the notice has been in the paper but he will try to contact the ones in question.

Mayor Rogers told the board that he was contacted by someone to see if the Village would be interested in selling the farm land the Village owns on the Mt Pulaski blacktop.   The area can be appraised when the other surplus property is appraised.  R Reed said he would like some more information and possible arial photos.  The Mayor also reminded the board that the Employee Handbook will be discussed at the next meeting and any possible changes should be brought at that time.

Mayor Rogers informed the Board that the Village Clerk is resigning as of February 2nd.

J McDaniles withdrew his request for a hearing.

R Reed made a motion to go into Executive session at 6:30pm for personnel with S McIntyre seconding roll call vote was taken all ayes motion carried 5-0-0.

R Reed made a motion to come out of executive session at 6:56 pm with J DeVore seconding. Roll call vote was taken all ayes motion carried 5-0-0.

B Honea made a motion to adjourn at 6:58pm with R Reed seconding All ayes motion carried  5-0-0.

Respectfully Submitted,

Cathy Mitchell, Assistant Village Clerk